# User Acceptance Testing (UAT)

Bank SulutGo ServiceDesk

Test Plan & Scenarios

Version 1.0 | November 6, 2025

# Document Information

| Document Title | UAT Test Plan - ServiceDesk System |
| --- | --- |
| Version | 1.0 |
| Project | Bank SulutGo ServiceDesk |
| Test Scope | - Authentication - User CRUD Operations - Ticket Creation - Ticket Approval Workflow - Technician Flow |

## Test Status Legend

| PASS | Test executed successfully, all expected results achieved |
| --- | --- |
| FAIL | Test failed, actual results do not match expected results |
| BLOCKED | Test cannot be executed due to dependencies or environment issues |

# 1. Authentication Testing

## Test Case 1.1: Successful Login

| Test ID | AUTH-001 |
| --- | --- |
| Priority | High |
| Preconditions | - User account exists in the system - User is not currently logged in - Account is active and not locked |
| Test Steps | - Navigate to login page (http://localhost:4000/auth/signin) - Enter valid username - Enter valid password - Click "Sign In" button |
| Best Case | - User redirected to dashboard immediately (< 2 seconds) - Welcome message displays with correct user name - Session created successfully with JWT token - User sees appropriate menu items based on role - Login attempt logged in audit trail |
| Worst Case | - System timeout or network error - Database connection failure - JWT token generation fails - User stuck on loading screen - Error message not displayed to user |
| Test Result | [ ] PASS [ ] FAIL [ ] BLOCKED |

## Test Case 1.2: Failed Login - Invalid Credentials

| Test ID | AUTH-002 |
| --- | --- |
| Priority | High |
| Test Steps | - Navigate to login page - Enter valid username - Enter incorrect password - Click "Sign In" button |
| Best Case | - Clear error message: "Invalid username or password" - Login attempt counter increments by 1 - Failed login logged in audit trail - User remains on login page - Password field cleared for security |
| Worst Case | - No error message shown to user - System grants access despite wrong password - Application crashes or shows white screen - Failed attempt not logged - Detailed error reveals system information |
| Test Result | [ ] PASS [ ] FAIL [ ] BLOCKED |

## Test Case 1.3: Account Lockout After Failed Attempts

| Test ID | AUTH-003 |
| --- | --- |
| Priority | High |
| Test Steps | - Attempt login with wrong password (attempt 1-4) - Verify error message after each attempt - Attempt login with wrong password (5th attempt) - Attempt login with correct password |
| Best Case | - After 5 failed attempts, account locked for 30 minutes - Clear message: "Account locked due to multiple failed login attempts" - Lockout time displayed to user - Admin notified of lockout via system - Account automatically unlocks after 30 minutes |
| Worst Case | - Account never locks despite multiple attempts - Account locked permanently with no unlock mechanism - User not informed why login is denied - Lockout affects all users in the system - Admin cannot manually unlock account |
| Test Result | [ ] PASS [ ] FAIL [ ] BLOCKED |

## Test Case 1.4: Logout Functionality

| Test ID | AUTH-004 |
| --- | --- |
| Priority | High |
| Preconditions | User is successfully logged in |
| Test Steps | - Navigate to any page in the application - Click user menu in top navigation - Click "Logout" button - Attempt to navigate back to previous page |
| Best Case | - User redirected to login page (/auth/signin) - Session destroyed completely - JWT token invalidated - Browser back button does not restore session - Logout action logged in audit trail |
| Worst Case | - User redirected to external domain (hd.bsg.id) - FIXED - Session remains active after logout - User can access protected pages without login - Logout button unresponsive - Error during logout process |
| Test Result | [ ] PASS [ ] FAIL [ ] BLOCKED |

# 2. User CRUD Operations Testing

## Test Case 2.1: Create New User

| Test ID | USER-001 |
| --- | --- |
| Priority | High |
| Preconditions | Logged in as ADMIN or SUPER_ADMIN |
| Test Steps | - Navigate to Admin > Users - Click "Add New User" button - Fill in all required fields: name, email, username, role, branch - Set initial password - Click "Save" button |
| Best Case | - User created successfully with all correct attributes - Success message: "User created successfully" - User appears in users list immediately - Password hashed securely in database - User can login with provided credentials - Audit log entry created |
| Worst Case | - User created with duplicate email/username - Password stored in plain text - User created but cannot login - Required fields validation not working - User created with wrong role/branch - Database error not handled gracefully |
| Test Result | [ ] PASS [ ] FAIL [ ] BLOCKED |

## Test Case 2.2: Edit Existing User

| Test ID | USER-002 |
| --- | --- |
| Test Steps | - Navigate to Admin > Users - Click edit icon on any user row - Modify name, role, or branch - Click "Update" button |
| Best Case | - Changes saved successfully - Updated data reflected immediately - User permissions updated if role changed - Audit log records the change |
| Worst Case | - Changes not saved to database - User loses access unexpectedly - Active user sessions not updated - Data corruption or partial update |
| Test Result | [ ] PASS [ ] FAIL [ ] BLOCKED |

## Test Case 2.3: Deactivate User

| Test ID | USER-003 |
| --- | --- |
| Test Steps | - Navigate to Admin > Users - Click "Deactivate" button for active user - Confirm deactivation - Attempt to login as deactivated user |
| Best Case | - User status changed to inactive - Active sessions terminated immediately - User cannot login - User data preserved (soft delete) - Tickets assigned to user remain intact |
| Worst Case | - User data permanently deleted - User can still login - Assigned tickets become orphaned - Cannot reactivate user |
| Test Result | [ ] PASS [ ] FAIL [ ] BLOCKED |

# 3. Ticket Creation Testing

## Test Case 3.1: Create Standard Ticket

| Test ID | TICKET-001 |
| --- | --- |
| Priority | High |
| Preconditions | Logged in as USER, AGENT, or higher |
| Test Steps | - Navigate to "Create Ticket" or click "New Ticket" button - Select service category (e.g., Hardware Issues) - Select specific service (e.g., Printer Issues) - Set priority (e.g., Medium) - Enter subject and detailed description - Add attachment (optional) - Click "Submit" button |
| Best Case | - Ticket created with unique ticket number (e.g., TK-2024-00123) - Status automatically set to OPEN - Auto-assigned to appropriate support group - Email notification sent to requester with ticket details - SLA timer starts automatically - Success message with ticket number displayed - Ticket appears in user's ticket list |
| Worst Case | - Ticket creation fails without error message - Duplicate ticket numbers generated - Ticket created but not visible to user - File attachment fails silently - SLA not calculated correctly - Ticket assigned to wrong support group - Email notification not sent |
| Test Result | [ ] PASS [ ] FAIL [ ] BLOCKED |

## Test Case 3.2: Create Ticket with Custom Fields

| Test ID | TICKET-002 |
| --- | --- |
| Test Steps | - Create new ticket - Select service with custom fields (e.g., Hardware Procurement) - Fill required custom fields (Asset ID, Serial Number, etc.) - Submit ticket |
| Best Case | - Custom fields render correctly based on service - Field validation works (required, format, etc.) - Custom field data saved with ticket - Data visible in ticket details |
| Worst Case | - Custom fields not displayed - Validation not enforced - Data not saved or corrupted - Form submission fails |
| Test Result | [ ] PASS [ ] FAIL [ ] BLOCKED |

# 4. Ticket Approval Workflow Testing

## Test Case 4.1: Single Level Approval

| Test ID | APPROVAL-001 |
| --- | --- |
| Priority | High |
| Preconditions | - Service configured for approval workflow - Approver assigned to service |
| Test Steps | - Create ticket for service requiring approval - Submit ticket - Login as assigned approver - Navigate to pending approvals - Review ticket details - Click "Approve" button - Add approval comments |
| Best Case | - Ticket status changes from PENDING_APPROVAL to OPEN - Approval record created with timestamp and comments - Ticket auto-assigned to appropriate support group - Email notifications sent to requester and assigned technician - SLA timer starts after approval - Approval logged in audit trail |
| Worst Case | - Approval doesn't change ticket status - Ticket assigned before approval - Multiple approvers can approve same ticket - Notifications not sent - Approval comments not saved - SLA not calculated correctly |
| Test Result | [ ] PASS [ ] FAIL [ ] BLOCKED |

## Test Case 4.2: Rejection Flow

| Test ID | APPROVAL-002 |
| --- | --- |
| Test Steps | - Create ticket requiring approval - Login as approver - Click "Reject" button - Enter rejection reason |
| Best Case | - Ticket status changes to REJECTED - Rejection reason saved and visible - Email sent to requester with reason - Ticket not assigned to technician - Requester can view rejection reason |
| Worst Case | - Rejection without reason allowed - Ticket assigned despite rejection - Requester not notified - Ticket permanently closed |
| Test Result | [ ] PASS [ ] FAIL [ ] BLOCKED |

# 5. Technician Flow Testing

## Test Case 5.1: Ticket Assignment and Claim

| Test ID | TECH-001 |
| --- | --- |
| Priority | High |
| Preconditions | - Logged in as TECHNICIAN - Unassigned ticket exists in support group |
| Test Steps | - Navigate to workbench or tickets list - View unassigned tickets - Click "Claim" button on a ticket - Confirm claim action |
| Best Case | - Ticket assigned to technician immediately - Ticket status changes to IN_PROGRESS - Ticket appears in technician's assigned tickets - Email notification sent to requester - Assignment logged in ticket history - Other technicians cannot claim same ticket |
| Worst Case | - Multiple technicians claim same ticket - Ticket status not updated - Assignment not saved - Technician cannot view ticket after claiming - Claim button remains active |
| Test Result | [ ] PASS [ ] FAIL [ ] BLOCKED |

## Test Case 5.2: Add Comments and Updates

| Test ID | TECH-002 |
| --- | --- |
| Test Steps | - Open assigned ticket - Scroll to comments section - Enter update or question for requester - Optionally add attachment - Click "Add Comment" button |
| Best Case | - Comment added with timestamp and author name - Attachment uploaded and linked to comment - Email notification sent to requester - Comment visible to all authorized users - Ticket updated timestamp refreshed |
| Worst Case | - Comment not saved - Attachment fails without notification - Comment saved but not visible - Email notification not sent - Wrong author attributed |
| Test Result | [ ] PASS [ ] FAIL [ ] BLOCKED |

## Test Case 5.3: Resolve and Close Ticket

| Test ID | TECH-003 |
| --- | --- |
| Test Steps | - Open ticket assigned to technician - Complete task checklist if applicable - Click "Resolve" button - Enter resolution notes - Submit resolution |
| Best Case | - Ticket status changes to RESOLVED - Resolution notes saved with timestamp - SLA compliance calculated and recorded - Email sent to requester with resolution details - Resolution time tracked - Requester can close or reopen ticket - Auto-close after 7 days if no response |
| Worst Case | - Ticket resolved without completing tasks - Resolution notes not saved - Status not updated - SLA not calculated - Requester not notified - Cannot reopen if needed |
| Test Result | [ ] PASS [ ] FAIL [ ] BLOCKED |

# Test Execution Summary

| Module | Total Tests | Passed | Status |
| --- | --- | --- | --- |
| Authentication | 4 | _ | Pending |
| User CRUD | 3 | _ | Pending |
| Ticket Creation | 2 | _ | Pending |
| Ticket Approval | 2 | _ | Pending |
| Technician Flow | 3 | _ | Pending |
| TOTAL | 14 | _ | - |

## Test Sign-off

| Role | Name | Signature & Date |
| --- | --- | --- |
| Test Lead |  |  |
| QA Manager |  |  |
| Project Manager |  |  |